# CASEY Strategic Board Intelligence Pack

Energy / Power Infrastructure scenario view: Base. CASEY indicates $21.2B P50 exposure, $17.8B - $31.2B range, 92 months baseline, Medium-High risk and 66% confidence. Confidence is governed by regulatory approvals, grid interfaces, long-lead equipment and commissioning sequence. Trade-off: Balanced cost, time and evidence posture.

# CASEY Position

CASEY POSITION

CASEY does not judge Advanced Semiconductor Fab on headline progress alone.

The programme should be governed through cleanroom readiness, process-tool install, ultra-pure utilities and yield-ramp qualification. Current confidence (66%) is a board-defensibility signal, not an optimism score. Risk posture is Medium-High; approval should be conditional until evidence proves the governing constraint is controlled.

If management cannot evidence this constraint, the programme is not approval-ready; it is only reportable.

# Traditional Controls vs CASEY

TRADITIONAL CONTROLS VS CASEY

Traditional controls view:
Base build and cleanroom construction appear advanced.

CASEY view:
Tool qualification, contamination control and yield maturity govern production confidence.

Why this matters:
Traditional reporting can remain green while confidence is already deteriorating. CASEY reads the behaviour underneath the dashboard: evidence maturity, governing constraint exposure, and whether float/reserve are actually usable.

# Likely Board Attacks

1. Which tool family governs first wafer readiness?

2. Is cleanroom certification evidence complete?

3. What purity utility assumption is most fragile?

4. Does schedule compression damage yield ramp?

5. Where is specialist labour concentration highest?

# What The Board Is Really Deciding

WHAT THE BOARD IS REALLY DECIDING

The board is not simply approving cost and schedule.

The board is accepting:
- exposure to cleanroom readiness, process-tool install, ultra-pure utilities and yield-ramp qualification
- the current evidence maturity position
- whether reserve is credible against P80/P90 behaviour
- whether management can recover if the governing constraint slips

Evidence required before unconditional approval:
- tool delivery and hook-up plan
- cleanroom certification
- ultra-pure water readiness
- process qualification gates
- yield ramp assumptions

CASEY POSITION
Approval should be conditional. Confidence improvement requires evidence closure, not a more polished narrative.

# If This Programme Fails

IF THIS PROGRAMME FAILS

The most likely external explanation will be:
"process-tool qualification and cleanroom utility maturity lagged shell completion."

The internal explanation will be sharper:
Management treated reported progress as equivalent to board-defensible readiness.

CASEY WARNING
The failure mode is behavioural before it is numerical: optimism, weak evidence closure, and late recognition of the governing constraint.

# Intervention Intelligence

INTERVENTION INTELLIGENCE

The highest-value intervention is not another status pack.

1. Prove cleanroom readiness, process-tool install, ultra-pure utilities and yield-ramp qualification with auditable evidence.
2. Convert the weakest assumption into an owned mitigation with trigger, date, owner and residual exposure.
3. Re-run P80/P90 after evidence closure, not after narrative revision.

Fastest confidence unlock:
Close the first missing evidence item: tool delivery and hook-up plan.

CASEY POSITION
The programme needs targeted evidence closure where confidence is actually governed.

# Core Metrics

| Metric | Value |
| --- | --- |
| Cost P50 | $21.2B |
| Cost Range | $17.8B - $31.2B |
| Schedule | 92 months |
| Risk | Medium-High |
| Confidence | 66% |
| Sector Ontology | Energy / Power Infrastructure |

# Top Risks

R-002 Market escalation — Early procurement, index-linked allowances, market testing, FX strategy

R-004 Design maturity gap — Design maturity gates, independent review, assumption register

R-001 Scope growth — Freeze scope baseline, change board, value gates, client decision log

R-006 Productivity underperformance — Package productivity controls, daily planning, earned value cadence

R-005 Supply chain delay — Alternate suppliers, early orders, expediting, framework options

R-008 Interface misalignment — Interface control documents, weekly interface board, accountable owners

R-007 Commissioning delay — Commissioning readiness plan, early test packs, digital systems integration

R-003 Permits / approvals delay — Authority plan, consent tracker, early submissions, stakeholder map